# CherYsh NGO Project - Shiksha App

Problem Statement: Design and develop a role-based NGO Attendance and Student Management App (Shiksha App) to manage and monitor student data across different programs. The system should support hierarchical access (facilitators, coordinators, field heads, admins, trustees) and provide offline-first features for attendance, grading, and program reviews with synchronization to Firebase.

System Model

l

Milestone3<4thMonth>:

- Integrate frontend with backend (mobile).

- Enable offline → cloud sync functionality.

- Testing, bug fixes, and deployment to cloud (Firebase Hosting / Vercel).

Milestone2<3rdMonth>:

- Backend integration with Firebase (Auth, Firestore/Storage).

- Role-based access implementation (facilitators, coordinators, field heads, etc.).

- Reports & Analytics module development.

Milestone1<2ndMont:

- Build enrollment, attendance, grading, and review modules.

- Implement offline storage (local JSON/SQLite).

- Develop basic frontend screens for facilitators.

Expectations:

- Structured Data Handling: Student profiles with details (personal info, Aadhar, bank details, contacts, program enrolled, attendance, and grades).

- Offline Support: Attendance & grading to be stored locally and synced to Firebase when internet is available.

- Reports & Analytics: Dashboards for all roles with export options (CSV, PDF).

- Security: RBAC, data encryption, and audit logs for accountability.

- Scalability: Mobile + web versions with multi-language support.

Kickoff <1stMonth:

- Define role hierarchy    & access levels.

- Basic wireframes and user flow design.

## De

Deliverable:

- Literature survey summary.

- Role hierarchy document.

Deliverable:

- Enrollment & Attendance module (frontend prototype)

- Offline data storage prototype

- Code Delivery 1

## Deliverable:

- Full integrated Shiksha App

- Deployed app (mobile + web)

- Final report & presentation

- Code Delivery 3 (Final)

## Deliverable:

- Functional backend with Firebase

- Reports/Analytics dashboards

- Code Delivery 2

References:

- Firebase Documentation – https://firebase.google.com/docs

- React Native Docs – https://reactnative.dev

Training/Pre-requisites:

- Proficiency in React Native (mobile), and Firebase backend.

- Knowledge of Firebase (Auth, Firestore, Cloud Storage).

- Understanding, data encryption techniques, and offline-first design.